Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Metro Ticket Generating System in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Developer 1 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Developer 1 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Developer 2 |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Developer 2 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Developer 1 |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view my profile details, recent ticket history, and active tickets on the dashboard. | 3 | High | Frontend Dev |
| Sprint-2 | Route Selection | USN-7 | As a user, I can select source and destination stations from a dropdown to check route availability and ticket price. | 3 | High | Developer 1 |
| Sprint-2 | Ticket Booking | USN-8 | As a user, I can enter passenger details, review booking summary, and proceed to payment. | 3 | High | Developer 2 |
| Sprint-3 | Payment Integration | USN-9 | As a user, I can make payments via UPI/Card/Net Banking and receive payment confirmation. | 5 | High | Backend Lead |
| Sprint-3 | QR Code Generation | USN-10 | As a user, I can view and download my generated metro ticket containing a unique QR code. | 3 | High | Frontend Dev |
| Sprint-4 | Support / Refund | USN-11 | As a user, I can raise an incident ticket for failed payments or refund requests. | 3 | Medium | ServiceNow Specialist |
| Sprint-4 | Station Management | USN-12 | As an admin, I can add/update metro stations, route distance, and fare rates in ServiceNow tables. | 2 | Medium | ServiceNow Admin |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

  Team Velocity (V): 20 Story Points per 6-day sprint.

  Average Velocity (AV) per day:

Average Velocity=Total Story Points Completed per SprintSprint Duration (Days)=206≈3.33 story points/day

Burndown Chart:

A Burndown Chart tracks remaining effort vs. time throughout a sprint:

- X-Axis: Sprint Duration (Day 1 to Day 6)

- Y-Axis: Remaining Story Points (Starts at 20 points, burns down to 0 points by Day 6)

- Ideal Guideline: Steady linear drop of approximately 3.33 story points per day.